## Slide 1: Requirements Engineering

## Slide 2: Requirements management
Management
  Plan
  Execute
  Monitor and Control
RUP describes Requirements Management:
  A systematic approach to eliciting, organizing, and documenting the requirements of the system, and establishing and maintaining agreement between the customer and the project team on the changing requirements of the system.

## Slide 3: Requirements management
Planning the requirements phase
Establishing the requirements process
Controlling changes to the requirements baseline.
Keeping project plans current with the requirements.
Controlling versions of both individual requirements and requirements documents.
Managing the relationships between requirements, and links or dependencies between individual requirements and other project deliverables.
Tracking the status of the requirements in the baseline.
Resolving issues with customers and developers
Holding requirements reviews
Measuring

## Slide 4: Requirements Change Management
The process of managing change to the requirements for a system
The principal concerns are:
  Managing changes to agreed requirements
  Managing the relationships between requirements
  Managing the dependencies between the requirements document and other documents produced in the systems engineering process
Requirements cannot be managed effectively without requirements traceability.
  A requirement is traceable if you can discover who suggested the requirement, why the requirement exists, what requirements are related to it and how that requirement relates to other information such as systems designs, implementations and user documentation.

## Slide 5: Stable and volatile requirements
Requirements changes occur while the requirements are being elicited, analyzed and validated and after the system has gone into service
Some requirements are usually more subject to change than others
  Stable requirements are concerned with the essence of a system and its application domain. They change more slowly than volatile requirements.
  Volatile requirements are specific to the instantiation of the system in a particular environment and for a particular customer.

## Slide 6: Requirements change factors
Requirements errors, conflicts and inconsistencies
  As requirements are analyzed and implemented, errors and inconsistencies emerge and must be corrected. These may be discovered during requirements analysis and validation or later in the development process.
Evolving customer/end-user knowledge of the system
  As requirements are developed, customers and end-users develop a better understanding of what they really require from a system.
Technical, schedule or cost problems
  Problems may be encountered in implementing a requirement. It may be too expensive or take too long to implement certain requirements.

## Slide 7: Requirements change factors
Changing customer priorities
  Customer priorities change during system development as a result of a changing business environment, the emergence of new competitors, staff changes, etc.
Environmental changes
  The environment in which the system is to be installed may change so that the system requirements have to change to maintain compatibility
Organizational changes
  The organization which intends to use the system may change its structure and processes resulting in new system requirements

## Slide 8: Types of volatile requirement
Mutable requirements
  These are requirements which change because of changes to the environment in which the system is operating
Emergent requirements
  These are requirements which cannot be completely defined when the system is specified but which emerge as the system is designed and implemented
Consequential requirements
  These are requirements which are based on assumptions about how the system will be used. When the system is put into use, some of these assumptions will be wrong.
Compatibility requirements
  These are requirements which depend on other equipment or processes.

## Slide 9: Requirements identification
It is essential for requirements management that every requirement should have a unique identification
The most common approach is requirements numbering based on chapter/section in the requirements document
Problems with this are:
  Numbers cannot be unambiguously assigned until the document is complete
  Assigning chapter/section numbers is an implicit classification of the requirement. This can mislead readers of the document into thinking that the most important relationships are with requirements in the same section

## Slide 10: Requirements identification techniques
Dynamic renumbering
  Some word processing systems allow for automatic renumbering of paragraphs and the inclusion of cross-references. As you re-organize your document and add new requirements, the system keeps track of the cross-reference and automatically renumbers your requirement depending on its chapter, section and position within the section
Database record identification
  When a requirement is identified it is entered in a requirements database and a database record identifier is assigned. This database identifier is used in all subsequent references to the requirement
Symbolic identification
  Requirements can be identified by giving them a symbolic name which is associated with the requirement itself. For example, EFF-1, EFF-2, EFF-3 may be used for requirements which relate to system efficiency

## Slide 11: Storing requirements
Requirements have to be stored in such a way that they can be accessed easily and related to other system requirements
Possible storage techniques are
  In one or more word processor files - requirements are stored in the requirements document
  In a specially designed requirements database

## Slide 12: Change management
Change management is concerned with the procedures, processes and standards which are used to manage changes to system requirements
Change management policies may cover:
  The change request process and the information required to process each change request
  The process used to analyze the impact and costs of change and the associated traceability information
  The membership of the body which formally considers change requests
  The software support (if any) for the change control process

## Slide 13: The change management process
Some requirements problem is identified.
  This could come from an analysis of the requirements, new customer needs, or operational problems with the system. The requirements are analyzed using problem information and requirements changes are proposed.
The proposed changes are analyzed
  This checks how many requirements (and, if necessary, system components) are affected by the change and roughly how much it would cost, in both time and money, to make the change.
The change is implemented.
  A set of amendments to the requirements document or a new document version is produced. This should, of course, be validated using whatever normal quality checking procedures are used.

## Slide 14: Change management stages

## Slide 15: Change analysis and costing

## Slide 16: Change analysis activities
The change request is checked for validity. Customers can misunderstand requirements and suggest unnecessary changes.
The requirements which are directly affected by the change are discovered.
Traceability information is used to find dependent requirements affected by the change.
The actual changes which must be made to the requirements are proposed.
The costs of making the changes are estimated.
Negotiations with customers are held to check if the costs of the proposed changes are acceptable.

## Slide 17: Change request rejection
If the change request is invalid. This normally arises if a customer has misunderstood something about the requirements and proposed a change which isn’t necessary.
If the change request results in consequential changes which are unacceptable to the user.
If the cost of implementing the change is too high or takes too long.

## Slide 18: Change processing
Proposed changes are usually recorded on a change request form which is then passed to all of the people involved in the analysis of the change
Change request forms may include
  fields to document the change analysis
  data fields
  responsibility fields
  status field
  comments field

## Slide 19: Tool support for change management
May be provided through requirements management tools or through configuration management tools
Tool facilities may include
  Electronic change request forms which are filled in by different participants in the process.
  A database to store and manage these forms.
  A change model which may be instantiated so that people responsible for one stage of the process know who is responsible for the next process activity.
  Electronic transfer of forms between people with different responsibilities and electronic mail notification when activities have been completed.
  In some cases, direct links to a requirements database.

## Slide 20: Traceability
Traceability information is information which helps you assess the impact of requirements change. It links related requirements and the requirements and other system representations
Origins
System Requirements
Software Requirements
System Test Cases
Software Design
System Architecture

## Slide 21: Types of traceability information
Backward-from traceability Links requirements to their sources in other documents or people
Forward-from traceability Links requirements to the design and implementation components
Backward-to traceability Links design and implementation components backs to requirements
Forward-to traceability Links other documents (which may have preceded the requirements document) to relevant requirements.

## Slide 22: Types of traceability
Requirements-sources traceability
  Links the requirement and the people or documents which specified the requirement
Requirements-rationale traceability
  Links the requirement with a description of why that requirement has been specified.
Requirements-requirements traceability
  Links requirements with other requirements which are, in some way, dependent on them. This should be a two-way link (dependants and is-dependent on).

## Slide 23: Types of traceability
Requirements-architecture traceability
  Links requirements with the sub-systems where these requirements are implemented. This is particularly important where sub-systems are being developed by different sub-contractors
Requirements-design traceability
  Links requirements with specific hardware or software components in the system which are used to implement the requirement
Requirements-interface traceability
  Links requirements with the interfaces of external systems which are used in the provision of the requirements

## Slide 24: Traceability tables
Traceability tables show the relationships between requirements or between requirements and design components
Requirements are listed along the horizontal and vertical axes and relationships between requirements are marked in the table cells
Traceability tables for showing requirements dependencies should be defined with requirement numbers used to label the rows and columns of the table

## Slide 25: Traceability lists
If a relatively small number of requirements have to be managed (up to 250, say), traceability tables can be implemented using a spreadsheet
Traceability tables become more of a problem when there are hundreds or thousands of requirements as the tables become large and sparsely populated
A simplified form of traceability table may be used where, along with each requirement description, one or more lists of the identifiers of related requirements are maintained.
Traceability lists are simple lists of relationships which can be implemented as text or as simple tables

## Slide 26: A traceability list

## Slide 27: Traceability policies
Traceability policies define what and how traceability information should be maintained.
Traceability policies may include
  The traceability information which should be maintained.
  Techniques, such as traceability matrices, which should be used for maintaining traceability.
  A description of when the traceability information should be collected during the requirements engineering and system development processes.
  The roles of the people, such as the traceability manager, who are responsible for maintaining the traceability information should also be defined.
  A description of how to handle and document policy exceptions
  The process of managing traceability information

## Slide 28: Factors influencing traceability policies
Number of requirements
  The greater the number of requirements, the more the need for formal traceability policies.
Estimated system lifetime
  More comprehensive traceability policies should be defined for systems which have a long lifetime.
Level of organizational maturity
  Detailed traceability policies are most likely to be cost-effective in organizations which have a higher level of process maturity

## Slide 29: Factors influencing traceability policies
Project team size and composition
  With a small team, it may be possible to assess the impact of proposed informally without structured traceability information. With larger teams, however, you need more formal traceability policies.
Type of system
  Critical systems such as hard real-time control systems or safety-critical systems need more comprehensive traceability policies than non-critical systems.
Specific customer requirements
  Some customers may specify that specific traceability information should be delivered as part of the system documentation.

## Slide 30: Requirements Conflict

## Slide 31: Conflict
In Social psychology, focus is on interdependence and perception:
  “the interaction of interdependent people who perceive opposition of goals, aims, and values, and who see the other party as potentially interfering with the realization of these goals” [Putnam & Poole, 1987]
In RE
  Something arising out of differences between goals and desires of participants in the system development process [Easterbrook 1994]
Conflict may occur between individuals, groups, organizations, or different roles played by one person

## Slide 32: The Nature of Conflict
Functional or dysfunctional
  Conflict is functional when it improves the group's performance by forcing examination of basic issues and identifying new opportunities
  Conflict is dysfunctional when it hinders and prevents the group's goals from being achieved.
Occasional or chronic.
  Conflict is occasional when it is the exception, not the rule in the individual's or the group's behavior.
  Conflict is chronic when individuals or groups routinely differ in their approaches.
Conflict that is dysfunctional and chronic is undesirable
Conflict that is functional and occasional is not only acceptable and normal, but is even desirable.

## Slide 33: Causes of Conflict
Deutsch (1973):
  control over resources
  preferences and nuisances (tastes or activities of one party impinge upon another)
  values (a claim that a value or set of values should dominate)
  beliefs (dispute over facts, information, reality, etc.)
    the nature of the relationship between the parties.
Robbins (1989):
  communicational (insufficient exchange of information, noise, selective perception)
  structural (goal compatibility, jurisdictional clarity, leadership style)
  personal factors, (individual value systems, personality characteristics.

## Slide 34: Conflicting Requirements
Requirements are conflicting if you can not implement them both (at the same time)
  Large Display
  Product has to be used by someone while they move about on foot
Identifying
  Requirements that use the same data
    Search by matching terms used
  Requirements of the same type
  Requirements using same scales of measurement
Tool
  Spreadsheet

## Slide 35: Resolution
The approach used to settle a conflict
  Methods include negotiation, competition, arbitration, coercion, and education
  Not all conflicts need a resolution method: not all conflicts need to be resolved.
Three broad types of resolution method can be distinguished:
  Co-operative (or collaborative) methods, which include negotiation and education;
  Competitive methods, which include combat, coercion and competition;
  Third Party methods, which include arbitration and appeals to authority.

## Slide 36: Basic approaches to conflict resolution
Negotiation is collaborative exploration:
  participants attempt to find a settlement that satisfies all parties as much as possible.
  also known as:
    integrative behavior
    constructive negotiation
  distinct from:
    distributive/competitive negotiation
Competition
  is maximizing your own gain:
    no regard for the degree of satisfaction of other parties.
    but not necessarily hostile!
  Extreme form:
    when all gains by one party are at the expense of others

## Slide 37: Basic approaches to conflict resolution
Third Party Resolution
  participants appeal to outside source
    the rule-book, a figure of authority, or the toss of a coin.
    can occur with the breakdown of either negotiation or competition as resolution methods.
  types of third party resolution
    judicial: cases presented by each participant are taken into account
    extra-judicial: a decision is determined by factors other than the cases presented (e.g. relative status of participants).
    arbitrary: e.g. toss of a coin
Bidding and Bargaining
  Bidding:
    participants state their desired terms
  Bargaining:
    participants search for a satisfactory integration of bids.

## Slide 38: Resolution Techniques
Using Argumentation Structuring
  gIBIS
    developed by Conklin - 1989
    Represents argumentation process as a hyper textual graph
    Basic Process
      Identify issues
      Identify positions that one can adopt with respect to the issues
      link arguments that support or refute positions
  Synoptic
    Developed by Easterbrook – 1991
    Tool support for collaborative task-focused negotiation
    Basic Process:
      Get each participant to externalize their conceptual model(s)
      Find correspondences between the models
      Classify mismatches
      Generate options for resolving each mismatch

## Slide 39: Resolution Techniques
Using Pre-existing domain model
  WinWin
    developed by Boehm & colleagues [mid 1990s]
    explicitly identifies win-conditions for each participant
    Incorporates domain knowledge-base of quality requirements and product attribute links
    Basic Process:
      Enter win conditions for each participant
      identify attribute strategies for win conditions
      determine negative effects for each strategy on each win condition
      resolve disagreements manually

## Slide 40: Prioritization

## Slide 41: Prioritization
Differences in importance
  Not all requirements are equally important, and the many different stakeholders in the system typically will not agree as to which requirements are most important.
Limited project resources
  All projects have limited resources in terms of budget, staff, and schedule
Long schedule
  Large incrementally-developed systems require many months or often multiple years to develop, during which the requirements are subject to significant iteration as the business environment changes, business needs change, and new requirements are identified.
Small RE budget
  Requirements engineering rarely receives more than 2-4% of the project budget.
  The boxes allocated to requirements engineering are typically much too small and work must be properly prioritized.

## Slide 42
Priority
  The state of being prior
  Given preference
Prioritization by implementation order.
  Prioritizing requirements is the requirements task of determining the implementation order of the requirements in an incremental and iterative development cycle.
Prioritization by importance
  Prioritizing requirements is determining the order of importance to some stakeholder or class of stakeholders of the requirements along one or more dimensions (e.g., personal preference, business value, cost of implementation, and risk).

## Slide 43: Why to Prioritize?
Modify schedule
  When using an iterative incremental development cycle, it enables the project manager and customer to modify the project schedule to deal with the project realities of limited resources and fixed deadlines.
Improved customer satisfaction.
  increases the likelihood that the customer’s most important requirements are implemented and delivered first.
Lower risk of cancellation.
  The project is less likely to be cancelled during development because valuable progress is being demonstrated with each increment.
Address all requirements
  Prioritizing requirements is a good way to force stakeholders to address all requirements and not just their own.
Estimate benefits.
  Priorities provide management and engineering with a rough estimate of the benefit of the different requirements.
Prioritize investments
  Requirements priorities can help determine how to prioritize the investment of limited project resources.

## Slide 44: Prioritization Dimensions
Requirements can be prioritized along many different, related and even opposing dimensions
These dimensions can be valued differently by different stakeholders
Personal preference
  Different stakeholders (e.g., customers, users, marketing, operators, maintainers, and architects) will prefer certain requirements over others.
Business value
  When implemented, different requirements will have different values to the business. Some requirements will be critical, whereas others will be less important though still mandatory.
Harm avoidance
  The opposite of prioritizing requirements in terms of their business value when implemented is to prioritize requirements in terms of the harm that can or will occur if the requirement is not implemented. This would especially be true of safety and security requirements.

## Slide 45
Risk
  It may well make sense to prioritize requirements by the risks associated with their implementation.
Cost
  The implementations of different requirements have different development or life-cycle costs. Given limited budgets, cost can be an important and even overriding factor when prioritizing requirements
Difficulty
  Requirements by their estimated difficulty to implement
Time to market
  Some requirements take more effort and thus more calendar time to implement given limited development resources.
  Application domains in which competitors are marketing competing systems, time to market can be an important factor when prioritizing requirements.

## Slide 46
Requirements stability
  Some requirements are relatively stable whereas others are very much subject to change during development. To minimize unnecessary rework, it may well make sense to implement stable requirements first and hold off on the implementation of the most volatile requirements until late in the development cycle
Dependencies among requirements
  Certain requirements depend on other requirements. For example, requirements at a lower tier in the overall system structure “implement” requirements on a higher tier. Dependency relationships between use cases and usage scenarios imply dependencies between their priorities.
  Derived requirements are engineered to support more fundamental requirements, which depend on the implementation of the derived requirements.
Implementation dependencies
  When developing large systems, certain components of the system depend on other components (often foundational and infrastructure components) of the system.
  Capabilities (e.g., safety and security) need to be architected and built into the system rather than added on later during development.

## Slide 47
Different kinds of requirements
  Different kinds of requirements may need different approaches to prioritization. Non-functional requirements may be prioritized directly whereas functional requirements may be prioritized indirectly via their use cases and scenarios.
Legal mandate
  Requirements may be given higher priority if mandated by law, by regulation, or by governmental, international, national, or industry standard
Frequency of use
  Functional requirements may be given higher priority based on the expected frequency or volume of usage.
Reuse
  If a requirement is highly reusable within a product line, then it might be wise to give it a higher priority so that no system within the product line has to wait for its implementation.

## Slide 48: A REQUIREMENTS PRIORITIZATION PROCESS
Convince stakeholders.
  During requirements planning, the requirements team needs to convince the stakeholders in the requirements engineering process of the importance of prioritizing requirements.
Train stakeholders.
  Prior to eliciting requirements, the requirements team should train the requirements stakeholders in the requirements prioritization process.
Categorize raw potential requirements.
  During requirements elicitation the requirements team should work with the stakeholders to categorize the raw potential requirements into actual requirements, useful capabilities and desirable (nice-to-have) capabilities so that the actual requirements can be prioritized.
Prioritize the actual requirements.
  During requirements analysis, the requirements team should work closely with representative stakeholders to prioritize the actual (i.e., mandatory) requirements.
  This includes negotiation with the stakeholders to develop a consensus and validation of the resultant priorities with them

## Slide 49
Publish the priorities
  During requirements specification, the requirements team should publish the priorities so that all effected stakeholders know and can use the priorities.
Estimate effort
  Led by the technical leader and architecture team, the development team that must actually implement the requirements, creates and records realistic estimates of the effort required to implement each requirement.
Schedule development
  The requirements team should work with the management team and the development team to allocate requirements to increments and to schedule the incremental implementation of these increments based on priorities of the requirements
Maintain priorities.
  During requirements management, the requirements team should work with the requirements stakeholders to maintain the requirements parameters as they change

## Slide 50: Prioritization Techniques
Business Case Analysis / Return On Investment (ROI) estimation
Pair-wise comparisons
  Which of two the requirements is more important and to what extent
Prioritization working groups
Scale of 1-to-10 rankings
Voting schemes
  e.g., give each stakeholder a specific number of votes to distribute amongst the requirements or classes of requirements being prioritized
Weightings
  e.g., weight the votes of different stakeholders
WIN-WIN
Quality Function Deployment (QFD)

## Slide 51: Q&A