### Core Philosophy (Watts Humphrey)

Developed by Watts Humphrey, the core idea behind both PSP and TSP is that to improve your work, you must constantly collect data about how you work. This data acts like a mirror, highlighting your strengths, identifying your weaknesses, and helping you build higher-quality software.

### 1. Personal Software Process (PSP)

What it is: A structured set of guidelines and tools designed to help individual software engineers manage, plan, track, and improve their personal way of coding.

Focuses on personal improvement in coding, testing, and time management

Key Components of PSP

- Time Management: Writing down exactly how much time you spend on planning, coding, and testing.

- Quality Management: Setting strict coding standards and testing deeply to catch errors early.

- Process Improvement: Looking back at your completed work to see what went wrong and how you can fix it next time.

The 5 Phases of a PSP Project

- Planning: Deciding your goals and estimating the task and effort required.

- Design: Mapping out the structure of the software before coding.

- Code: Writing the actual lines of code and doing initial testing.

- Test: Intentionally running the app to find and resolve bugs.

- Postmortem (The Review): Gathering your data to reflect on what lessons were learned.

#### The Levels of PSP (Step-by-Step Learning)

PSP is learned progressively across different evolutionary levels:

PSP0: The Baseline Process

Establishes your starting point by enforcing fundamental measurement and tracking.

- Planning: Outline the tasks before starting development.

- Development: Write, compile, and test the code.

- Postmortem: Record the time spent, defects found, and size of the program.

PSP0.1: Adds standardized size measures (like lines of code), coding standards, and a personal process improvement plan (PIP)

PSP1: Personal Planning

Introduces estimation and scheduling to help you make realistic, achievable commitments.

- Size Estimating: Uses historical data to estimate the size of the project.

- Test Report: Adds a test log to record when bugs are found and how they are fixed.

- PSP1.1: Adds task planning and schedule tracking so you know exactly when project milestones will be hit.

PSP2: Personal Quality Management

Focuses on preventing defects rather than just fixing them after the fact.

- Design & Code Reviews: Introduces structured checklists to review designs and code before compiling.

- Design Specification: Adds specific templates for designing logic and functionality.

- PSP2.1: Adds design verification and defect prevention analysis.

PSP3: Cyclic Development

Scales the PSP to larger, more complex programs (thousands of lines of code).

- Incremental Development: Divides a large project into smaller, manageable chunks.

Iterations: Applies the rigorous PSP2.1 process to develop the software in iterative cycles.

Note: PSP is highly flexible. It isn’t bound to one language or tool, meaning you can easily combine it with other setups like Agile development.

### 2. Team Software Process (TSP)

What it is: While PSP focuses on the individual, TSP expands those exact same disciplined habits to the entire software development team.

- How it works: It acts as a bridge. If every individual team member uses PSP to track their personal work, TSP blends those individuals into a highly predictable, high-performing team unit.

- Main Components: It focuses heavily on Team Building (assigning clear roles and responsibilities) and Team Work (following synchronized processes and coding practices).

Benefits of TSP

- Fewer Defects: The software is delivered with much higher product quality.

- Accurate Planning: The team rarely misses deadlines because estimates are backed by personal historical data.

- Accountability: Everyone knows exactly what they are responsible for.

When should an organization use TSP?

- For mission-critical or safety-critical projects (where a single bug could result in financial disaster or danger to lives).

- When a company wants to achieve CMMI compliance (an official badge of high corporate engineering quality).

- When a complex project requires strict process discipline to succeed.

### Summary Checklist to Remember:

- PSP: Personal tracking -> Focuses on Me (My code, My bugs, My time).

- TSP: Team tracking -> Focuses on Us (Our roles, Our collective deadlines, Our product).

- The Ultimate Goal: Use continuous data to build zero-defect software on time, every time.