## Slide 1
Dr. Sumaira Nazir
Department of Software Engineering
National University of Modern Languages, Islamabad
Software Project Management

## Slide 2: Project Resource Management

## Slide 3: Project Resource Management
Project resource management includes the processes required to make the most effective use of the human and physical resources (facilities, equipment, materials, supplies, etc.) involved with a project. Human resource management includes all project stakeholders: sponsors, customers, project team members, support staff, suppliers supporting the project, and so on. Physical resources include facilities, equipment, materials, and supplies.

## Slide 4: Project Resource Management
Planning resource management involves deciding how to estimate, acquire, manage, and use project resources.
Inputs
  Project charter , Project management plan, Project documents,
Outputs
  a resource management plan
  team charter
  project documents updates.

## Slide 5: Project Resource Management
Estimating activity resources involves estimating human and physical resources needed to complete project work.
Inputs
  Project management plan, Project documents
Outputs
  resource requirements, basis of estimates, a resource breakdown structure, and project documents updates.

## Slide 6: Project Resource Management
Acquiring resources includes obtaining team members, facilities, equipment, materials, supplies, and other resources as needed.
Inputs
  Project management plan, Project documents,
Outputs
  physical and project team assignments, resource calendars, change requests, and updates to several documents.

## Slide 7: Project Resource Management
Developing the project team involves building individual and group skills to enhance project performance. Team-building skills are often a challenge for many project managers.
The main outputs of this process are
  team performance assessments, change requests, and updates to several documents.

## Slide 8: Project Resource Management
Managing the project team involves tracking team member performance, motivating team members, providing timely feedback, resolving issues and conflicts, and coordinating changes to help enhance project performance.
Outputs
  change requests, project management plan updates, project documents updates, and organizational process assets updates.

## Slide 9: Project Resource Management
Controlling resources ensures that a project’s physical resources are available as planned, monitoring the planned versus actual resource utilization, and taking corrective action when needed.
Outputs
  work performance information, change requests, and updates to the project management plan and project documents.