## Slide 1
Dr. Sumaira Nazir
Department of Software Engineering
National University of Modern Languages, Islamabad
Software Project Management

## Slide 2: Project Risk Management

## Slide 3: Project Risk Management
Project risk management is the art and science of identifying, analyzing, and responding to risk throughout the life of a project and in the best interests of meeting project objectives.

## Slide 4: Project Risk Management
Project risk management is the art and science of identifying, analyzing, and responding to risk throughout the life of a project and in the best interests of meeting project objectives.

## Slide 5: Risk Management Processes
1. Planning risk management
  involves deciding how to approach and plan risk management activities for the project. The main output of this process is a risk management plan.
2. Identifying risks
  involves determining which risks are likely to affect a project and documenting the characteristics of each. The main outputs of this process are a risk register, risk report, and project documents updates.

## Slide 6: Risk Management Processes
3. Performing qualitative risk analysis
involves prioritizing risks based on their probability of occurrence and impact. After identifying risks, project teams can use various tools and techniques to rank risks and update information in the risk register. The main outputs are project documents updates.

## Slide 7: Risk Management Processes
4. Performing quantitative risk analysis
involves numerically estimating the effects of risks on project objectives. The main outputs of this process are project documents updates.
5. Planning risk responses
involves taking steps to enhance opportunities and reduce threats to meeting project objectives. Using outputs from the preceding risk management processes, project teams can develop risk response strategies that often result in change requests, updates to the project management plan and project documents.

## Slide 8: Risk Management Processes
Implementing risk responses
  involves implementing the risk response plans. Outputs include change requests and project documents updates.

## Slide 9: Risk Management Processes
7. Monitoring risk
  involves monitoring identified and residual risks, identifying new risks, carrying out risk response plans, and evaluating the effectiveness of risk strategies throughout the life of the project. The main outputs of this process include work performance information, change requests, and updates to the project management plan, project documents, and organizational process assets