## Slide 1: Software Project Management
Dr. Sumaira nazir
ASSISTANT PROFESSOR
Department of software engineering , FEc
National University Of Modern Languages H-9 Islamabad
INTRODUCTION

## Slide 2: Recommended Textbooks/Reference Books
Credit Hours | 3 (3+0)
Pre-requisites | Software Engineering
Recommended Textbook(s) | Information technology project management, Kathy Schwalbe 9th Edition, Cengage, 2019
Recommended Reference (Books/Websites/Articles) | Mastering software project management: Best practices, tools and techniques Chemuturi, M. & Cagley, T. M. (2010)

## Slide 3: Course Learning Outcomes
National University Of Modern Languages H-9 Islamabad
CLOs | Description | Domain | Taxonomy Level | PLOs | Assessment Artifact
CLO-1 | Explain fundamental concepts of project management, knowledge areas and process groups to state their main idea. | Cognitive | 2 | 2 | A1, Q1, Midterm
CLO-2 | Demonstrate the ability to compare software project management process areas and knowledge areas | Cognitive | 2 | 3 | A2, Q2 Midterm, Final Term
CLO-3 | Apply acquired knowledge of software project management knowledge areas and process groups to develop various software project management plans on small scale project. | Cognitive | 3 | 3 | A3, Q3, Presentation /Project, Final Term

## Slide 4: Course Outline
Introduction to Project Management.
The Project Management Process Groups.
Project Integration Management.
Project Scope Management.
Project Time Management.
Project Cost Management

## Slide 5: Course Outline
Project Quality Management.
Project Human Resource Management.
Project Communications Management.
Project Risk Management.
Project Procurement Management.
Project Controlling and tracking

## Slide 6: Why Software Project Fails?

## Slide 7: Why Project Fails?

## Slide 8: Why Project Fail?
Poorly defined project scope
Poor Product Requirements
Insufficient stakeholders’ management
Inefficient Communication
No Sufficient Project and Planning Phases
Project constraints are not identified

## Slide 9: Why Project Fail?
Inaccurate estimates
Poor Risk Management
Insufficient Quality Assurance
Poor Resource Management
Poor Project Monitoring and Controlling
Poor Procurement Management

## Slide 10: Poorly defined project scope

## Slide 11: Poorly defined project scope
The project scope outlines everything you’re going to do (and not going to do).
Scope creep in project management refers to uncontrolled, continuous changes in a project’s scope.
Generally, a poorly defined project scope results in
  scope creep

## Slide 12: Poorly defined project scope
Scope creep is seen as a negative occurrence, which should be avoided.
A project with a poorly defined project scope has more chances of failing and experiencing a range of problems.

## Slide 13: Poorly defined project scope
Poorly defined project scope can leads to
  Failing to meet client expectations
  Continuous changes being requested throughout the project course
  Major changes are required during the project life cycle
  The budget goes beyond the allocated budget
  Failing to adhere to deadlines
  Poorly defined project scope invariably results in poor employee performance, longer timelines, and higher project costs.

## Slide 14: Poor Product Requirements

## Slide 15: Poor product requirements
Product development starts without requirements.
Requirements are not
  single/atomic, Complete, Consistent, Verifiable, Traceable, Prioritized (Quality Indicators for requirements)
Requirements are not tested.
Lack of formality in the scope definition results in
  different people having different understanding of what is in and what is out of scope

## Slide 16: Poor product requirements
Open ended requirements (such that end with 'etc.")
No or lack of involvement of those who will eventually use the product during the requirements development

## Slide 17: Poor product requirements
Individual requirements are never checked against the project's overall objectives to ensure each requirement supports the project's objective
The project requirements are written based on the assumptions

## Slide 20: Insufficient stakeholders’ management

## Slide 21: Insufficient stakeholders’ management
Not all project stakeholders are identified.
For Example
  NUML LMS Stakeholders?
Stakeholder are not analyzed from the perspective of their interest in the project.

## Slide 22: Who are the stakeholders?

## Slide 23: Stakeholders Management Steps
Stakeholders’ management will be discussed in detail. Following are the basic steps for stakeholders’ management.
Identity Stakeholders
  identifying everyone affected by the work or its outcomes
Plan Stakeholder Management
  deciding how you will engage with the stakeholders

## Slide 24: Stakeholders Management
Manage Stakeholder Engagement –
  communicating with stakeholders and ensuring appropriate stakeholder engagement
Control Stakeholder Engagement - monitoring the overall relationships and adjusting your strategies and plans as needed

## Slide 25: Inefficient Communication

## Slide 26: Inefficient Communication
PMI (Project Management Institute) says that poor communication leads to project failures one-third of the time.
No time spent on the development of Communication Plan

## Slide 27: Inefficient Communication
Roles and responsibilities are not identified or properly communicated
Priorities of different communication channels are not identified (When to email, to call, to use skype)
No records of oral communication (No minutes of meeting)

## Slide 28: Inefficient Communication
Too much meetings, unnecessary people are invited in meeting
Meeting are not effective (no goal, no agenda)

## Slide 29: No Sufficient Project and Planning Phases

## Slide 30: No Sufficient Project and Planning Phases
No project initiation/ planning phase at al.
Planning is considered as project Manager responsibility rather than team activity
Failure to break large master plan

## Slide 31: No Sufficient Project and Planning Phases
No milestone or deadline are set
Unclear roles and responsibilities
Unprioritized requirements
Change request handled informally.
  Change request Process by change control board

## Slide 32: Project constraints are not identified

## Slide 33: Triple Constraints

## Slide 34: Project constraints are not identified
1-Project constraints are not identified and discussed with clients
2-Project constraints are not considered during project initiation/ planning

## Slide 35: Inaccurate estimates

## Slide 36: Inaccurate estimates
Forcing team to provide estimate without defining the scope
Forcing team to cut estimates to secure contacts
Assumption used for estimation is poorly documented
Estimation is done without the analysis of the historical data collected from previous similar projects

## Slide 37: Poor Risk Management

## Slide 38: Poor Risk Management
No risk management process
  Risk identification and mitigation
  Poor risk management can result in
  delay in the project schedule, late-running projects, overspent budgets, and project failure.
  Projects have a certain degree of uncertainty about them, and having a risk management plan can lower the uncertainty besides increasing the likelihood of completing your project on time.

## Slide 39: Insufficient Quality Assurance

## Slide 40: Insufficient Quality Assurance
No Quality Assurance plan/ processes
  Leads to
    defects, errors, bugs, and failures that can compromise the functionality, performance, security, and usability of project

## Slide 41: Poor Resource Management

## Slide 42: Poor Resource Management
What human resources are required? Which people and for how long? Are any of them currently working on another project or could they be called away before my project is completed?
What facilities are required? Do we have the office space, desks, computers, meeting spaces, and production areas necessary to make this project a success?

## Slide 43: Poor Project Monitoring and controlling

## Slide 44: Poor Project Monitoring and controlling
Monitoring and controlling the project is perhaps one of the less understood facts that project managers and their teams are not paid adequate attention to.
You don’t need to be a rocket scientist to figure out that you should “track, review, and regulate the progress of the project; identify areas that call for changes in the planning, and initiate the corresponding changes.”

## Slide 45: Poor Project Monitoring and controlling
Ensure that the project stays on track, and when it falls behind on budget or schedule then the plan should be changed to get the project back on track.

## Slide 46: Poor Project procurement management

## Slide 47: Poor Project procurement management
Project procurement management involves acquiring or procuring goods and services for a project from outside the performing organization

## Slide 48: Poor Project procurement management
When procurement is not managed efficiently, it can lead to delays, cost overruns, and poor-quality workmanship.
This, in turn, can cause project failure and damage reputations.
One of the main impacts of ineffective procurement is delayed timelines.