- Poorly defined project scope – The goals and boundaries of the project are unclear, leading to confusion and extra work.

- Poor product requirements – The team doesn’t fully understand what needs to be built, so the final product doesn’t meet expectations.

- Insufficient stakeholder management – Important people (clients, users, sponsors) are not properly involved or informed.

- Inefficient communication – Team members and stakeholders don’t share information effectively, causing misunderstandings.

- No sufficient project planning – There’s no clear roadmap or timeline, leading to delays and missed tasks.

- Project constraints not identified – Limits like time, budget, or resources aren’t recognized early, causing problems later.

- Inaccurate estimates – Wrong time or cost predictions lead to overruns and delays.

- Poor risk management – Possible problems aren’t identified or handled in advance.

- Insufficient quality assurance – The product isn’t tested properly, leading to low quality or failure.

- Poor resource management – People, money, or materials are not used effectively.

- Poor project monitoring and controlling – Progress isn’t tracked properly, so issues aren’t noticed early.

- Poor procurement management – Supplies, vendors, or contracts are not managed well, affecting timelines and quality.

## The Triple Constraint (Project Limitations)

Every project has limitations, often referred to as the triple constraint. These are the three main competing goals a project manager has to balance:

- Scope: This is what work will be done as part of the project. It defines the specific product or result the customer expects.

- Time: This is the project's schedule—how long it should take to complete the work.

- Cost: This is the project's budget—what it should cost to complete the work.

Managing the triple constraint means making trade-offs between these three areas. For example, if you need to finish the project faster (meet the time goal), you might have to increase the budget or reduce the scope. An experienced project manager knows which of these three is the most important for that specific project.

## What is Project Management?

Project management is the process of applying knowledge, skills, tools, and techniques to the project's activities to make sure the project requirements are met

- Project Scope Management

- Define project goals, verify work, and control changes

- Statement of Work: Describes what the project will deliver.

- Scope Plan: Defines what is included or excluded from the project.

- Scope Verification: Ensures the work meets project goals.

- Scope Change Control: Handles changes if the project scope needs to be updated.

### 2. Project Schedule Management

- Plan and control project timing.

- Use diagrams, critical path, crashing, and fast tracking to manage time.

- Network Diagram: Shows the sequence of project activities.

- Critical Path Analysis: Identifies the longest path to finish the project on time.

- Crashing: Add more resources to finish faster.

- Fast Tracking: Do some tasks in parallel to save time.

### 3. Project Cost Management

- Plan and manage the project budget.

- ROI (Return on Investment): Measures profit from the project.

- Payback Analysis: How long it takes to recover costs.

- Earned Value Management (EVM): Compares planned vs actual progress and costs.

- Cost Estimates/Plans: Predict and control spending.

### 4. Project Quality Management

- Ensure project meets required standards.

- Quality Metrics: Standards to measure quality.

- Checklists: Ensure all quality steps are done.

- Fishbone Diagram: Finds causes of problems.

- Maturity Models: Show how  well quality processes are developed.

### 5. Project Resource Management

- Use people and materials effectively.

- Motivation Techniques: Keep the team motivated.

- Empathic Listening: Understand team members’ perspectives.

- Responsibility Matrix: Clarifies who does what.

- Org Charts & Team Building: Organize and strengthen the team.

### 6. Project Communication Management

- Share and manage project information.

- Communication Plan: How and when information is shared.

- Conflict Management: Solve misunderstandings smoothly.

- Media Selection: Choose the right way to communicate (email, meeting, etc.).

### 7. Project Risk Management

- Identify and handle possible problems.

- Risk Plan: How to handle possible problems.

- Risk Register: List of all risks.

- Probability/Impact Matrix: Measures how likely and how serious a risk is.

- Risk Ranking: Prioritize which risks to handle first.

### 8. Project Procurement Management

- Handle contracts, supplier selection, and buy/make decisions.

- Buy goods/services from outside.

- Make-or-Buy: Decide to do work in-house or hire someone.

- Contracts & RFPs: Formal agreements and bids.

- Supplier Evaluation: Choose the best vendor.

### 9. Project Stakeholder Management

- Manage people involved or affected by the project.

- Win-Win Approach: Ensure everyone benefits.

- Spiral Model: Involve stakeholders continuously throughout the project.

### 10. Project Integration Management

- Coordinate all parts of the project smoothly.

- Project Selection methods: Choose the right project to do.

- Project management Methodologies: Use structured approaches (like Agile, Waterfall).

- Stakeholder Analysis: Understand stakeholder needs.

- Project management Plans: Define project start and strategy.

- Project review Meetings: Manage updates and monitor progress.

A program is a group of related projects managed in a coordinated way to get benefits and control that you wouldn't get by managing them separately.

## Program Manager

A Program Manager provides leadership and direction for the project managers leading the individual projects within the program.

### Responsibilities

- They coordinate the efforts of project teams, suppliers, functional groups, and operations staff.

- Their goal is to ensure that products and processes are implemented to maximize benefits.

- They are responsible for more than just delivering project results; they are change agents responsible for the success of the products and processes developed by those projects9.

- They often hold review meetings with their project managers to share information and coordinate important aspects of each project10.

### Key Skills

Managing a program is more complex than managing a single project11. Program managers need:

- Strong business knowledge12.

- Excellent leadership capabilities13.

- Great communication skills14.

- Technical and project management skills are helpful but not enough15.

Portfolio

A collection of projects, programs, subsidiary portfolios, and operations managed as a group to achieve strategic objectives.

## Project Portfolio Management (PPM)

Project Portfolio Management (PPM) is a business strategy where an organization groups and manages its projects and programs as a portfolio of investments that contribute to the entire company's success.

### What it does:

- PPM is a process used to analyze the potential return on taking on a project17.

- It allows organizations and managers to see the big picture of all their efforts18.

- It focuses on strategic goals—asking questions like, "Are we working on the right projects?" and "Are we investing in the right areas?"19. In contrast, project management focuses on tactical goals, like "Are we carrying out projects well?"20.

### Portfolio Manager

Portfolio Managers help their organizations make wise investment decisions by helping to select and analyze projects from a strategic perspective.

### Key Skills

It's most important that Portfolio Managers have:

- Strong financial and analytical skills.

- An understanding  of how projects and programs help meet strategic goals23.

- They may or may not have previous experience as project or program managers24.

## Project Manager

A Project Manager is responsible for leading a project team to meet the project objectives25.

### Core Tasks

Project managers often perform similar tasks regardless of the organization27. These can include:

- Planning, scheduling, and controlling activities to meet objectives28.

- Coordinating and integrating team efforts29.

- Building professional relationships with clients30.

- Coordinating with clients to gather business requirements and plan projects31313131.

- Monitoring projects from start to finish to ensure completion on schedule32323232.

### Important Skills

Project managers need a wide variety of skills33, including:

- Understanding change: Projects often introduce changes, so managers must be comfortable leading and handling them34.

- Organizational understanding: Knowing how the organization works, develops products, and provides services is crucial35.

- General management knowledge (e.g., financial management, accounting, procurement, strategic planning, operations management, organizational behavior, and personnel administration)36.

|  | Project | Program | Portfolio |
| --- | --- | --- | --- |
| Definition | A temporary endeavor to create a unique product, service, or result. | A program is a group of related projects managed in a coordinated way to get benefits and control that you wouldn't get by managing them separately. | A collection of projects, programs, subsidiary portfolios, and operations managed as a group to achieve strategic objectives. |
| Management | Project managers lead the project team to meet the project objectives | Programs are managed by program managers to ensure that program benefits are delivered as expected | Managed by Portfolio Managers to select and analyze investments from a strategic perspective |
| Monitoring | Project managers monitor and control the work of producing the products, services, or results | Program managers monitor the progress of program components to ensure that the overall goals, schedules, budget, and benefits are met. | Focused on strategic goals (e.g., Are we working on the right projects?) |
| Success | Success is measured in terms of product/service quality, timeliness, budget compliance, and degree of customer satisfaction. | The degree it delivers intended benefits and its efficiency in delivering those benefits | The aggregate investment performance and benefit realization of the portfolio. |

## Project Charter Development and Content

Project Charter is a document that formally authorizes a project and gives the project manager the authority to apply organizational resources to project activities.

### Key Information Included in the Project Charter

A comprehensive Project Charter should include the following information:

- Title and Authorization Date: The project's name and the date it was officially authorized.

- Project Manager Details: The project manager's name and contact information.

- Schedule Summary: A high-level schedule, including the planned start and finish dates. If a summary milestone schedule exists, it should be included or referenced.

- Budget Summary: An overview of the project's budget or a reference to official budgetary documents.

- Project Objectives: A brief description of the project's objectives, including the business need or justification that led to the project's authorization.

- Success Criteria: The criteria for project success, including project approval requirements and the individuals who will formally sign off on the project.

- Planned Approach: A summary of the planned approach for managing the project. This should describe stakeholder needs and expectations, important assumptions, and constraints. It should also reference related documents, such as a communications management plan, if available.

- Roles and Responsibilities: A matrix outlining the various roles and responsibilities of the project team and key stakeholders.

- Sign-off Section: A section dedicated to signatures from key project stakeholders, formally indicating their approval.

- Comments Section: An optional section where stakeholders can provide important comments related to the project.

### Example Project Charter (Image)

The images provide a detailed example of a Project Charter for a project titled "Next-gen DNA-Sequencing Instrument Completion Project". This example illustrates the practical application of the listed components, showing:

- The Project Title, Date of Authorization, and Start/Finish Dates.

- Key Schedule Milestones (e.g., "Complete first version of the software by June 1").

- Budget Information (e.g., "$1.5 million allocated").

- Project Manager details (Nick Carson and contact information).

- Project Objectives (e.g., "to complete the first version of the instrument software in four months").

- Main Project Success Criteria (e.g., "The software must meet all written specifications... The CEO will formally approve the project").

- The Approach, detailing planned activities.

- A Roles and Responsibilities table listing stakeholders like the Sponsor (Ahmed Abrams) and Project Manager (Nick Carson), their roles, positions, and contact information.

- A Sign-off section.

- A Comments section with handwritten or typed comments from stakeholders.