NATIONAL UNIVERSITY OF MODERN LANGUAGE ISLAMABAD

Assignment:-01

Submitted to:

Muhammad Usman Shahid

Submitted by:

Zulqarnain Hassan

Roll No: …………………… SP21379

Subject: …………………… Software Re-Engineering

Department: ……………… BSSE-7-Afternoon

Date: ……………………… 18-12-2026

### Project Overview

PACKRAT was a tool designed to monitor network traffic and help developers debug Ethernet drivers. The original system was roughly 5,500 lines of C code and lacked any formal documentation3. Texas Instruments requested major updates, including a new user interface and the ability to decode complex network protocols like SNMP, Telnet, and DNS.

### The Challenges

The project team faced several hurdles:

- Strict Deadlines: The entire reengineering process had to be completed in just 15 weeks.

- Knowledge Gaps: The team was experienced in modern object-oriented (OO) design but had limited experience with "reverse engineering" older procedural code.

- Technical Constraints: They had to reuse the original C code and keep the software compatible with Windows 95, even though they were more familiar with Unix environments.

### The Reengineering Process

The team followed a three-step systematic approach:

- Design Recovery (Reverse Engineering): They analyzed the original "messy" code to understand how it worked10. They used a mix of "top-down" methods (interviewing original developers) and "bottom-up" methods (using tools to map out how functions called each other).

- Design Modification (Alteration): Once they understood the old design, they figured out where to plug in the new features. They created an "object-oriented wrapper" around the old code, allowing it to act like a modern system without breaking the original logic.

- Implementation (Refinement): They wrote the new code in C, doubling the system size to 11,500 lines while ensuring it met the new requirements.

### Results and Lessons Learned

The project was a success and delivered on time. Key takeaways included:

- The Power of Process: Following a systematic "step-by-step" process was the main reason they succeeded under such a tight deadline.

- Documentation Matters: The lack of original documentation made the start of the project much harder and more error-prone than it needed to be.

- Tools are Vital: The team realized that having specialized software tools to analyze code automatically would have saved them a significant amount of manual labor.